# Cost-Benefit Analysis Assignment

# Client Project Financial Analysis

Course: [Course Name]

Due Date: [Insert Date]

Points: 100

# Overview

In this assignment, you will apply financial analysis techniques to your client project. You'll calculate key metrics (ROI, NPV, IRR), assess project risks, and compile a professional Cost-Benefit Analysis document.

# Learning Objectives

By completing this assignment, you will:

Apply ROI, NPV, and IRR calculations to a real project

Identify and quantify project risks using industry-standard methods

Create a professional CBA document suitable for business stakeholders

Make data-driven recommendations based on financial analysis

# Part 1: Financial Metrics (30 points)

## 1.1 ROI Calculation (10 points)

Project all costs over 3 years (development, deployment, maintenance)

Estimate all benefits over 3 years (revenue, cost savings, efficiency gains)

Calculate ROI percentage

Provide interpretation of results

## 1.2 NPV Calculation (10 points)

Use a 10% discount rate

Show year-by-year cash flows

Calculate present value for each year

State whether project should be accepted based on NPV

## 1.3 IRR Estimation (10 points)

Calculate IRR using Excel or financial calculator

Compare to a 10% hurdle rate

Explain what the IRR means for this project

# Part 2: Risk Assessment (25 points)

## 2.1 Risk Identification (10 points)

Identify at least 5 risks across these categories:

Technical risks

Market/adoption risks

Financial risks

Operational risks

Security/compliance risks

## 2.2 Risk Quantification (15 points)

For each risk, provide:

Probability (1-5 scale or percentage)

Impact (1-5 scale or dollar amount)

Risk score or EMV calculation

Mitigation strategy

# Part 3: Cost-Benefit Analysis Document (45 points)

## 3.1 Executive Summary (5 points)

One-page overview including key metrics and primary recommendation.

## 3.2 Cost Analysis (15 points)

| Cost Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Development |  |  |  |  |  |
| Hardware/Infrastructure |  |  |  |  |  |
| Software/Licenses |  |  |  |  |  |
| Training |  |  |  |  |  |
| Maintenance |  |  |  |  |  |
| Support |  |  |  |  |  |
| Total Costs |  |  |  |  |  |

## 3.3 Benefit Analysis (15 points)

| Benefit | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- |
| Revenue increase |  |  |  |  |
| Cost reduction |  |  |  |  |
| Time savings |  |  |  |  |
| Error reduction |  |  |  |  |
| Total Tangible |  |  |  |  |

## 3.4 Financial Summary & Recommendation (10 points)

Summary table of all metrics

Break-even analysis

Clear recommendation with justification

Sensitivity analysis (best/worst case)

# Example: Inventory Management System

Client: MidSize Manufacturing Co.

Project: Custom inventory management system

Timeline: 6-month development, 3-year analysis

## Cost Breakdown

| Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Development | $45,000 | - | - | - | $45,000 |
| Cloud hosting | - | $3,600 | $3,600 | $3,600 | $10,800 |
| Training | $2,000 | $500 | $500 | $500 | $3,500 |
| Maintenance | - | $4,000 | $4,000 | $4,000 | $12,000 |
| Total | $47,000 | $8,100 | $8,100 | $8,100 | $71,300 |

## Financial Metrics

ROI: 73.2%

Net Profit = $123,500 - $71,300 = $52,200

ROI = ($52,200 / $71,300) × 100 = 73.2%

NPV: +$34,807

(Using 10% discount rate)

IRR: 52.3%

Far exceeds 10% hurdle rate

## Risk Assessment Matrix

| Risk | Probability | Impact | EMV | Mitigation |
| --- | --- | --- | --- | --- |
| Integration fails | 3 | 4 | $12,000 | Prototype early |
| Staff resistance | 4 | 3 | $6,000 | Change management |
| Scope creep | 3 | 3 | $4,500 | Fixed-price contract |
| Data migration errors | 2 | 4 | $8,000 | Parallel run |
| Vendor failure | 1 | 5 | $5,000 | Escrow code |
| Security breach | 2 | 5 | $20,000 | Security audit |

Total Risk Exposure: $55,500

## Recommendation

PROCEED with the project

Strong NPV, high ROI, IRR exceeds hurdle rate, manageable risk exposure.

# Grading Rubric

| Component | Points | Criteria |
| --- | --- | --- |
| ROI Calculation | 10 | Correct formula, reasonable estimates |
| NPV Calculation | 10 | Correct discounting, proper conclusion |
| IRR Calculation | 10 | Correct calculation, hurdle comparison |
| Risk Identification | 10 | 5+ risks, diverse categories |
| Risk Quantification | 15 | Proper scoring/EMV, mitigation |
| Executive Summary | 5 | Concise, professional |
| Cost Analysis | 15 | Comprehensive, realistic |
| Benefit Analysis | 15 | Tangible + intangible |
| Recommendation | 10 | Clear, data-driven |
| Total | 100 |  |

# Submission Requirements

Format: PDF document

Length: 8-12 pages (excluding appendices)

File naming: LastName_FirstName_CBA.pdf

Include cover page, table of contents, all calculations