## Slide 1
Product Roadmap
H2 2025 | Platform & Core Products
Product Management • June 2025 • DRAFT FOR REVIEW

## Slide 2
H2 Strategic Themes
01
Performance at Scale
Reduce p99 API latency by 40%; support 10x current peak load by Q4.
02
Self-Serve Onboarding
Zero-touch setup for SMB segment. Target: 80% of new accounts live within 24 hrs.
03
Analytics Platform
Unified data layer enabling real-time dashboards for all customer tiers.

## Slide 3
Delivery Timeline — H2 2025
Q3 (Jul–Sep)
Q4 (Oct–Dec)
Performance: DB query optimization — Phase 1
Self-Serve: New account wizard v1
Analytics: Data pipeline v1 (internal beta)
API rate limit improvements + new SDK
Performance: CDN layer + caching overhaul
Self-Serve: Billing & plan management self-serve
Analytics: Customer-facing dashboard GA
Mobile app: Offline mode + push notifications

## Slide 4
Key Risks and Dependencies
🔴
High
Data pipeline vendor contract renewal pending — delays possible if not signed by July 15
🟡
Med
Analytics dashboard requires 2 additional BE engineers; hiring in progress
🟡
Med
Self-serve billing requires Stripe API v4 migration; ETA from Infra: Aug 1
🟢
Low
SDK rewrite dependency on internal Auth team — confirmed slot in Q3 sprint