AI-Driven Company-Wide Search Engine

for Deloitte Resources

# Financial & Cost-Benefit Analysis

Group Two | ITWS 4100 Capstone | February 23, 2026

Professor: Richard Plotka

| Jesse Gabriel Developer | Andrew Jung Market Researcher | Raven Levitt Project Manager |
| --- | --- | --- |
| Felix Tian System Architect | Sophia Turnbow User Research Lead | Matthew Voynovich Security Researcher |

# Executive Summary

Knowledge workers at Deloitte lose an estimated 2.8 hours per week searching for documents, policies, and slide decks across fragmented internal systems (APQC, 2021). At scale, this represents a material drag on billable utilization—currently sitting at 68.9%, below the 70–75% optimal threshold (SPI Research, 2025). Group 2 proposes an AI-powered natural-language search engine to close that gap.

This Cost-Benefit Analysis evaluates a 3-year investment in the prototype, using a 10% discount rate, a conservative pilot scope of 50 professionals, and industry-grounded cost and benefit estimates.

| Metric | Value | Threshold | Pass? | Interpretation |
| --- | --- | --- | --- | --- |
| ROI | 198% | > 0% | ✓ PASS | ~$2 return per $1 invested |
| NPV (10%) | +$157,879 | > $0 | ✓ PASS | Project adds value in today's dollars |
| IRR | ~221% | > 10% | ✓ PASS | Far exceeds hurdle rate |
| Payback Period | Year 1 | ≤ 3 yrs | ✓ PASS | Recovers investment in first full year |
| Total Risk EMV | $39,600 | < $50K | ✓ PASS | Manageable; mitigations in place |

Every financial scenario—worst case, base case, and best case—yields a positive NPV and ROI above zero. The total risk exposure of $17,600 EMV is well within manageable bounds for a project of this scale. Our recommendation is to proceed with full prototype development.

# Key Assumptions & Methodology

## Financial Parameters

A 10% discount rate is used throughout as the standard IT project hurdle rate and WACC proxy, consistent with the assignment guidelines and the example ROI tool provided. The analysis spans three years: Year 0 covers the 9-week development and setup phase; Years 1–3 cover post-launch operations and the gradual scaling of the pilot.

## Cost Basis

Development personnel costs are estimated at $8,500 per developer-month (blended RPI student/contractor rate), prorated across 2.25 months and six team members, yielding $19,125 in Year 0 labor. The technology stack is intentionally open-source-first: React + FastAPI + BGE-M3 embeddings + PostgreSQL + Pinecone. No commercial license fees are required for the prototype. Cloud and API costs are modest—under $400/month for Year 0 and under $250/month thereafter—because the prototype targets a 50-person pilot, not enterprise scale.

## Benefit Basis

Benefits are conservatively derived from three published benchmarks:

- APQC (2021): 2.8 hours/week lost per knowledge worker to information search

- Microsoft Work Trend Index (2023): 62% of workers report excessive time spent searching

- SPI Research (2025): 68.9% billable utilization vs. 70–75% optimal

The model assumes a 70% adoption rate among the 50-person pilot cohort and that each adopter recovers 1.5 hours per week—a conservative 54% of the 2.8-hour baseline, accounting for partial tool use and ramp-up time. Benefits are valued at the average consultant billable rate of $250/hour.

# Cost Analysis

Total project costs over three years are estimated at $44,163. The cost structure is intentionally front-loaded: Year 0 absorbs 54% of total costs due to development labor and initial setup. Ongoing costs in Years 1–3 are low, reflecting the minimal infrastructure required for a 50-person pilot.

| Cost Category | Year 0 | Year 1 | Year 2 | Year 3 | 3-Yr Total |
| --- | --- | --- | --- | --- | --- |
| Personnel – Dev Team (6 members, 9 wks) | $19,125 | — | — | — | $19,125 |
| Cloud Hosting (AWS/GCP) | $338 | $1,800 | $1,800 | $1,800 | $5,738 |
| NLP/Vector Store API (Pinecone) | $450 | $2,400 | $2,400 | $2,400 | $7,650 |
| Security Review & Pen Testing | $500 | $250 | $250 | $250 | $1,250 |
| Docker / Deployment Infrastructure | $200 | $600 | $600 | $600 | $2,000 |
| Stakeholder Interviews & User Testing | $2,250 | $500 | $500 | $500 | $3,750 |
| Training & Onboarding | — | $1,250 | $625 | $625 | $2,500 |
| Change Management & Documentation | $800 | $450 | $450 | $450 | $2,150 |
| TOTAL | $23,663 | $7,250 | $6,625 | $6,625 | $44,163 |

A few notes on methodology:

- Personnel costs are calculated at $8,500/month × 2.25 months ÷ 6 team members. The team is donating development effort as part of the Capstone course, so this figure reflects the opportunity cost / market value of the labor.

- Cloud and API costs use real published pricing: AWS t3.small ($0.0208/hr, ~$15/month) + Pinecone Starter ($70/month) + embedding API calls (~$80/month estimated).

- No hardware costs are required; the system runs entirely on cloud infrastructure.

- Security review costs are intentionally included given the sensitivity of Deloitte's internal data.

# Benefit Analysis

## Tangible Benefits

The following table quantifies productivity gains from implementing the AI search tool across the pilot cohort. All values are calculated using the formula: Professionals × Adoption Rate × Hours Saved × Weeks × Billable Rate.

| Benefit Category (Formula-Derived) | Year 1 | Year 2 | Year 3 | 3-Yr Total |
| --- | --- | --- | --- | --- |
| Search Time Recovered (50 prof. × 70% adopt. × 1.5 hrs/wk × 48 wks × $250/hr) | $63,000 | $63,000 | $63,000 | $189,000 |
| Faster Document Retrieval (15 min × 4 tasks/wk × 35 users × $250/hr) | $27,300 | $27,300 | $27,300 | $81,900 |
| Reduced Colleague Interruptions (2 hrs/wk × 10 seniors × 48 wks × $350/hr) | $33,600 | $33,600 | $33,600 | $100,800 |
| Lower New-Hire Onboarding Cost (10 hires/yr × 5 hrs × $150/hr) | $7,500 | $7,500 | $7,500 | $22,500 |
| TOTAL TANGIBLE BENEFITS | $131,400 | $131,400 | $131,400 | $394,200 |

The dominant benefit driver is search time recovered ($63,000/year), reflecting the direct translation of APQC's 2.8 hours/week finding into billable capacity unlocked. The second-largest driver is reduction in senior colleague interruptions ($33,600/year), which captures the downstream value of junior consultants no longer needing to escalate document location requests.

## Intangible Benefits (Qualitative)

The following benefits are real but not monetized in the NPV calculation, as doing so would require assumptions beyond the scope of this analysis:

- Faster pitch cycle: Consultants can assemble client deliverables faster, potentially accelerating deal cycles.

- Improved deliverable quality: Fewer instances of stale or wrong-version documents used in client-facing materials.

- Institutional knowledge preservation: Proprietary knowledge becomes discoverable rather than siloed in individual employees' memory or email inboxes.

- Reduced key-person risk: The firm's operational continuity is less dependent on any single employee knowing where to find critical resources.

- Innovation signaling: Demonstrates Deloitte's commitment to AI-forward internal tooling, supporting talent attraction.

If even one of the intangible benefits—for example, faster pitch cycle leading to a single additional client win—the ROI of this project would increase by an order of magnitude. These benefits represent upside optionality not captured in the base case NPV.

# Financial Metrics

## Return on Investment (ROI)

ROI measures the total net benefit as a percentage of total investment:

ROI = (Net Benefit / Total Cost) × 100 = ($262,800 − $44,163) / $44,163 × 100 ≈ 495%

Even with conservative assumptions, the ROI is strongly positive. The project returns approximately $5 in benefit for every $1 invested over the 3-year window. This is primarily driven by the low cost of the prototype (open-source stack + student labor) relative to the cumulative productivity gains.

## Net Present Value (NPV)

NPV discounts all future cash flows at 10% to express their value in today's dollars. A positive NPV confirms the project adds value even accounting for the time value of money and investment risk.

| Year | Year 0 | Year 1 | Year 2 | Year 3 | NPV |
| --- | --- | --- | --- | --- | --- |
| Net Cash Flow | ($23,663) | $124,150 | $124,775 | $124,775 | +$289,505 |

The NPV of +$289,505 strongly favors acceptance. The project breaks even early in Year 1, and every subsequent year adds incremental present value. Even under the worst-case sensitivity scenario (40% adoption, 0.8 hrs/week saved), the NPV remains positive at approximately $18,797.

## Internal Rate of Return (IRR)

IRR is the discount rate at which the project's NPV equals zero. The project's IRR is estimated at approximately 221%, far exceeding the 10% hurdle rate. This means the project would remain financially justified even if our benefit assumptions were dramatically reduced or the discount rate were increased substantially.

## Payback Period

The cumulative cash flow turns positive early in Year 1. The project recovers its full $23,663 Year 0 investment within approximately 2.3 months of the tool going live (assuming steady-state adoption). This rapid payback reduces financial risk substantially.

# Risk Assessment

Ten risks have been identified across five categories: Technical, Security/Compliance, Operational, Market/Adoption, and Financial. Each is rated on a 1–5 probability and impact scale; the Risk Score is the product. Expected Monetary Value (EMV) is calculated as Probability/5 × estimated cost impact.

| Risk | Category | Prob. | Impact | Score | EMV | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| Search Relevance Gaps | Technical | 3 | 3 | 9 | $1,800 | Hybrid retrieval; query logs; 'Did you mean?' |
| Prompt Injection / Security | Sec/Compliance | 2 | 5 | 10 | $3,200 | Input validation; rate limiting; dedicated security deliverable |
| Data Quality Issues | Technical | 3 | 3 | 9 | $1,500 | Metadata inference pipeline; robust ranking |
| Timeline Pressure (9 wks) | Operational | 2 | 4 | 8 | $1,600 | MVP-first; parallel workstreams; weekly milestones |
| Low User Adoption | Market | 2 | 4 | 8 | $2,000 | User-centric design; guided onboarding; NPS tracking |
| Scope Creep | Financial | 3 | 3 | 9 | $2,100 | Fixed scope; change-request process |
| Vendor/API Dependency | Technical | 2 | 3 | 6 | $800 | Open-source fallback (FAISS) evaluated |
| GDPR/Compliance Risk | Sec/Compliance | 1 | 5 | 5 | $1,000 | Market research deliverable; RBAC; audit logs |
| Key Member Unavailability | Operational | 2 | 3 | 6 | $1,000 | Cross-training; documented codebase |
| Deloitte Integration Failure | Technical | 2 | 4 | 8 | $1,600 | Scoped to sample data; clear out-of-scope docs |
| TOTAL RISK EXPOSURE (EMV) |  |  |  |  | $16,600 | All risks have mitigations in place |

The total risk exposure of $16,600 EMV is modest relative to the project cost ($44,163) and the expected 3-year benefit ($262,800). No risk has a score above 10, and all risks have concrete mitigation strategies.

The two highest-concern risks are:

- Prompt injection / security exploit: Mitigated through comprehensive input validation, query sanitization, rate limiting, and the dedicated Security Research deliverable led by Matthew Voynovich and Andrew Jung.

- Low user adoption: Mitigated through user-centric design (by doing user research), first-time user walkthroughs, and query suggestion features built into the product.

# Sensitivity Analysis

The base case assumes 70% adoption and 1.5 hours saved per week per adopting professional. The table below tests the model against more pessimistic and optimistic scenarios:

| Scenario | Adoption | Hours Saved/Week | 3-Yr Benefits | 3-Yr Costs | Approx. NPV |
| --- | --- | --- | --- | --- | --- |
| Worst Case | 40% | 0.8 | $72,960 | $44,163 | $18,797 |
| Base Case ★ | 70% | 1.5 | $131,400 | $44,163 | $77,010 |
| Best Case | 90% | 2.0 | $192,600 | $44,163 | $131,380 |

Even under worst-case assumptions (40% adoption, only 0.8 hrs/week saved), the project still generates a positive NPV of approximately $18,797. The model is robust to significant downside variance in adoption and usage intensity.

Key insight: the cost structure is nearly fixed. Whether 20 or 50 professionals adopt the tool, cloud and API costs remain essentially the same. This means the risk of financial loss is bounded primarily by personnel costs in Year 0, which are already sunk as Capstone labor.

# Break-Even Analysis

Break-even occurs when cumulative net cash flow equals zero. The break-even adoption threshold can be calculated as follows:

Break-Even = Total Year 0 Cost / Annual Benefit per Adopter= $23,663 / ($250 × 1.5 hrs × 48 wks) = $23,663 / $18,000 = 1.3 adopters at full value Alternatively: at the full cohort of 35 adopted professionals, break-even occurs after approximately 2.3 months of operation.

This extremely low break-even point reflects the minimal ongoing cost of the prototype. Even if only a handful of Deloitte professionals use the tool consistently, the project pays for itself within the first quarter of operation.

# Recommendation

# Proceed with Full Prototype Development

The financial case for this project is strong across all dimensions:

- ROI of ~495% over 3 years (base case)

- Positive NPV of +$289,505 at a 10% discount rate

- IRR of ~221%, far exceeding the 10% hurdle rate

- Payback within the first year of operation

- Total risk exposure of $17,600 EMV—manageable and mitigated

- Positive NPV even in the worst-case sensitivity scenario

Beyond the quantifiable metrics, the intangible benefits—faster pitch cycles, better institutional knowledge retention, improved deliverable quality—add substantial strategic value that is not captured in the NPV calculation. If even a single client engagement is accelerated or improved as a result of the tool, the financial return multiplies significantly.

We recommend proceeding on the 9-week timeline outlined in the proposal, with a MVP-first approach that prioritizes core search functionality in Weeks 4–6, followed by security hardening and usability refinement in Weeks 7–9.

The team is well-positioned to deliver. Felix Tian's prior work on the FinGPT Search Agent provides a meaningful architectural head start. Matthew Voynovich's expertise in AI agent security directly addresses Deloitte's compliance concerns. Jesse Gabriel's direct Deloitte internship experience ensures the product is grounded in real operational workflows.

The full financial model is available in the accompanying spreadsheet:Team 2 CBA_ROI Deloitte

# References

APQC. (2021). Fixing Process & Knowledge Productivity Problems: Survey Report. https://www.apqc.org/resource-library/resource-listing/fixing-process-knowledge-productivity-problems-survey-report

Microsoft. (2023). Work Trend Index: Will AI Fix Work? Survey of 31,000 workers. https://www.microsoft.com/en-us/worklab/work-trend-index/will-ai-fix-work

Service Performance Insight (SPI Research). (2025). Professional Services Maturity Benchmark Report. https://forms.workday.com/content/dam/web/en-us/documents/reports/SPI_2025_Benchmark_Report.pdf

Slite. (2025). Enterprise Search Survey Report. Survey of 100+ global knowledge workers. https://slite.com/en/learn/enterprise-search-survey-findings

Tian, F. et al. (2024). Customized FinGPT Search Agents Using Foundation Models. arXiv:2410.15284. https://arxiv.org/abs/2410.15284